**Daily Scrum or Standup Meeting**

Team name: Team 02

Scrum Master: Carson Wilde

Date: November 13, 2019

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Jaren Campbell | You can now select which auctions to display in explore page. | Need to make it so users can select OFF auctions as well. | Homework, HackUSU |
| Stuart Hopkins | Updated the style of profile/items. | Arrange the items by bid\_on in order | Homework and HackUSU |
| Kohl Kennedy | Implemented 33% of our unit tests. | Wants to get to 51% unit tests complete | Homework and HackUSU |
| Carson Wilde | Went canyoneering | Will fix bug where forgot password is no longer sending email. | Canyoneering |

# Burndown

# Screenshot of your project board

